PRODUCTION RELEASE DOCUMENT

Evergreen POS  —  evergreenfarmsusa

| Project Name | Evergreen POS |
| --- | --- |
| Project URL | evergreenfarmsusa |
| Release Version | v1.0 |
| Release Date | 03-01-2026 |
| Environment | Production |
| Prepared By | Suthra Team |

1.  📦  Release Summary

This production release includes the following:

- New Features Delivered

- Production Issues Fixed

- Enhancements In Progress

- Pending Tasks Planned for Next Release

- Production Data Updates

This release focuses on improving financial accuracy, subscription workflow, POS functionality, vendor invoice handling, reporting accuracy, and operational data consistency.

2.  ✅  New Features Released

| ID | Feature | Description | Business Benefit | Status |
| --- | --- | --- | --- | --- |
| NF001 | Vendor Invoice | Vendor invoice creation, viewing, and quantity management functionality implemented. | Enables structured purchase tracking and vendor management. | Released |
| NF002 | Product Subscription | Product subscription creation and management functionality implemented. | Supports recurring revenue model and subscription lifecycle management. | Released |
| NF003 | Split Payment (POS) | Split payment functionality introduced to support multiple payment methods. | Provides flexible billing options for customers. | Released |

3.  🔧  Production Issues Fixed

| ID | Module | Issue Description | Resolution Summary | Status |
| --- | --- | --- | --- | --- |
| DF178 | Login / AWS | Login API returned 404 error preventing user login. | API routing corrected and login restored. | Fixed & Deployed |
| DF179 | Quotes | Resend quote functionality not working. | Logic corrected and verified. | Fixed & Deployed |
| DF180 | Quotes | Incorrect estimate totals calculated. | Calculation logic corrected. | Fixed & Deployed |
| DF181 | Sales & Dashboard | Sales amount not auto-refreshing. | Auto-refresh implemented. | Fixed & Deployed |
| DF182 | Invoices | Incorrect data displayed based on selected company. | Data mapping issue resolved. | Fixed & Deployed |
| DF183 | Vendor Invoice | Product quantities not saving correctly. | Save logic corrected. | Fixed & Deployed |
| DF184 | POS / Dashboard | Incorrect sales reflection in Dashboard (cash payment using received amount instead of sale amount). | Dashboard calculation logic corrected. | Fixed & Deployed |

4.  🚀  Enhancements In Progress

| ID | Module | Enhancement Description | Status |
| --- | --- | --- | --- |
| PT001 | POS | Integration of Dejavoo POS machine. | In Progress |
| PT002 | POS | Integration of Tax API. | In Progress |

5.  ⏳  Pending Tasks (Next Release)

| ID | Module | Pending Task | Description | Planned Release |
| --- | --- | --- | --- | --- |
| P-001 | Vendor Invoice | Duplicate invoice revert | Prevent duplicate invoice uploads. | 03/16/2026 |
| P-002 | Vendor Invoice | Auto payment adjustment after invoice edit | Maintain financial accuracy. | 03/16/2026 |
| P-003 | Vendor Invoice | Terms & Conditions-based return | Structured vendor return process. | 03/16/2026 |
| P-006 | Split Payment (POS) | Multi-time split payment completion | Completion of split payment flow for multiple payment options with multiple times selection. | 03/16/2026 |
| P-007 | Vendor Invoice | Full refund issue | Fix full refund calculation logic. | 03/16/2026 |
| P-008 | Service Subscription | New service subscription feature | Implement service-based subscription model. | 03/09/2026 |
| P-009 | Dashboard | Detailed pending sales view | Show full pending sales details in Dashboard like sales. | 03/16/2026 |
| P-010 | Product Subscription | Thank You email | Auto email after subscription completion. | 03/16/2026 |
| P-011 | Product Subscription | Pickup reminder email | Reminder if product not picked up. | 03/16/2026 |
| P-012 | Product Subscription | Notification preference option | Phone/Email selection during subscription. | 03/16/2026 |
| P-013 | Product Subscription | Pre auto-debit reminder | Reminder email 2 days before auto-debit. | 03/16/2026 |
| P-014 | Expenses | Expense module issues | Fix expense calculation/report issues. | 03/16/2026 |

6.  🔄  Production Data Updates

The following data update was performed directly in the production environment:

- Measurement units were updated using the provided Excel sheet.

- The update was executed in production using authorized credentials (Bobby Sir).

- Data verification was completed after update to ensure consistency.

Business Impact:

- Ensures correct unit-based pricing and calculations.

- Aligns system data with latest approved measurement structure.

- Prevents future billing discrepancies.

Document prepared and approved by Suthra Team  |  Evergreen POS  |  v1.0  |  03-01-2026