CLIENT REQUIREMENTS & APPROACH — FULL FLOW

Order Fulfillment, End to End

Combining Flow 01 (Local + FedEx Delivery) and Flow 02 (Stock in Store vs Vendor → Customer Direct)

| Project | Document type | Combines | Date |
| --- | --- | --- | --- |
| Evergreen Nursery POS + Online Shop | Requirements / Approach (client presentation) | Flow 01 — Delivery methods + Flow 02 — Stock / vendor dropship | August 2026 |

# 1. What We Are Doing (in Simple Words)

Today, online checkout mainly prices local delivery by distance, and there isn't a clear way to split an order between what's on the shelf and what needs to come from a vendor.

We are upgrading two things together, because they work as one system:

|  | Flow 01 — How It Ships | Flow 02 — Where It Ships From |
| --- | --- | --- |
| Question answered | Local truck or FedEx? | Your shelf or the vendor? |
| Set on | Each product (Local / FedEx checkboxes) | Each product + vendor (dropship allowed, default vendor) |
| Splits the order when… | Cart has a mix of local + FedEx products | Order quantity is more than what's in stock |
| Customer sees | Two shipping charges (Local $ + FedEx $) | Two shipments (“from nursery” + “from supplier”) |

How they connect:  Flow 02 decides who ships each unit (your store, or the vendor direct). Flow 01 decides how the store's portion ships (Local or FedEx). The vendor's direct-to-customer portion is quoted and shipped separately, outside the store's Local/FedEx setup.

# 2. Flow 01 — Local + FedEx Delivery

2.1 The Idea

- In product setup, the nursery chooses for each product: Local delivery (nursery truck / local zone), and/or FedEx (national shipping).

- If the customer buys a mix (some local, some FedEx), the shop splits the order into two bags.

- Checkout shows two shipping costs (local + FedEx) — clear and fair.

- After payment, the team ships the local bag with the current local delivery process, and the FedEx bag with a FedEx label (generated through our shipping/label platform, using the nursery's FedEx rates).

- On the order details page, the customer sees two delivery sections (status / tracking).

Important rule:  FedEx is used only for products where FedEx was turned on. If FedEx is not selected on the product, that product never goes FedEx.

2.2 Best Approach

| Approach | Meaning | Recommendation |
| --- | --- | --- |
| Platform + nursery FedEx account | Keep our existing shipping/label platform; connect FedEx account so rates are the real FedEx low rates | Best — do this |
| Platform only (no FedEx account) | Works, but rates can look higher than FedEx's own price | Not ideal for cost |
| Build FedEx software from scratch | New API, more cost and time | Not needed now |

Our shipping/label platform is already in the system; connecting the FedEx business account inside it gives low FedEx pricing while local delivery stays on the nursery's existing Delivery Configuration — no rewrite needed.

2.3 Example

Customer adds 10 products — 6 are Local only, 4 have FedEx enabled:

| Step | What Happens | Who Sees It |
| --- | --- | --- |
| 1 | Staff set Local / FedEx on each product | Admin product page |
| 2 | Customer adds mix to cart | Shop cart |
| 3 | System calculates Local fee + FedEx fee | Shop checkout |
| 4 | Customer pays once (products + both fees) | Stripe / checkout |
| 5 | Staff deliver local bag; print FedEx labels for FedEx bag | Admin / ops |
| 6 | Customer tracks Local status and FedEx tracking | Shop order details |

# 3. Flow 02 — Stock in Store vs Vendor → Customer Direct

3.1 The Idea

| Situation | What Should Happen |
| --- | --- |
| Product is in your shop stock | Fine — ship from your store → customer |
| Product is not in your shop | Order from vendor (that takes time) |
| Also possible | Customer can receive directly from vendor → customer (no stop at your store) |

We do not want the bad default path:

Vendor (e.g. India) → your store → customer again — slow, and shipping is paid twice.

Best default when stock is missing:  Split the order: store ships what you have; vendor ships the rest straight to the customer.

Optional second mode (when you want stock on your shelf): vendor ships to your store only for replenishment — not for that customer's urgent shipment.

3.2 Example

Your shop has 10 of Product A; customer orders 20:

| Qty | Source | Ship Path | Shipping Charge |
| --- | --- | --- | --- |
| 10 | Your shop stock | Store → Customer | Your normal charge (Local or FedEx from Flow 01) |
| 10 | Vendor supply | Vendor → Customer (direct) | Vendor→customer shipping (quoted separately) |

Customer pays two shipping parts and sees two lines on the order page: “10 shipping from nursery — ETA …” and “10 shipping from supplier — ETA …”

3.3 Best Approach

| Choice | Recommendation |
| --- | --- |
| In stock | Always Store → Customer |
| Shortfall on a delivery order | Prefer Vendor → Customer direct |
| Shipping cost | Charge store leg + vendor leg separately at checkout when both apply |
| ETA | Store leg = normal lead days; Vendor leg = vendor confirm date + transit days |
| When vendor cannot dropship | Fall back to “order to store” + tell customer longer ETA |

# 4. Combined End-to-End Story

This is the full picture when both flows run together on one order.

Example: Customer orders 20 of a FedEx-enabled product. The store only has 10 in stock.

| Step | What Happens | Flow |
| --- | --- | --- |
| 1 | Staff had already set: product = FedEx enabled, dropship allowed, default vendor assigned | 01 + 02 |
| 2 | Customer orders 20; system sees only 10 in stock | 02 |
| 3 | Order splits: 10 ship from store, 10 ship from vendor direct to customer | 02 |
| 4 | Store's 10 are priced using the product's Local/FedEx rule (FedEx, in this case) | 01 |
| 5 | Vendor's 10 are priced using the vendor's own ship-from location → customer address | 02 |
| 6 | Checkout shows two or three charges as needed: FedEx (store leg) + Vendor shipping (direct leg) | 01 + 02 |
| 7 | Customer pays once for products + all shipping legs | 01 + 02 |
| 8 | Staff print the FedEx label for the store's 10; vendor ships their 10 and reports tracking | 01 + 02 |
| 9 | Order details page shows every leg separately with its own status / ETA | 01 + 02 |

Key point:  Flow 02 always runs first to decide the source of each unit (store vs. vendor). Flow 01 only applies to whatever portion ships from the store. The vendor-direct portion is a separate shipping quote, not part of the store's Local/FedEx setup.

# 5. Which Pages We Change / Add (Combined View)

## A. Admin (nursery staff) — evergreen_pos_fe

| Page | What We Do | Flow |
| --- | --- | --- |
| Create / Edit Product | Local delivery checkbox, FedEx checkbox, weight & size, delivery days, allow order over stock, default vendor, dropship allowed yes/no | 01 + 02 |
| Delivery Configurations (existing) | Keep as-is — still controls local distance prices | 01 |
| Shipping / Labels (existing screen) | Use for FedEx bag labels after order; rates use linked FedEx account | 01 |
| Vendors | Vendor can dropship? (yes/no); address / ship-from for rate | 02 |
| Supply / Dropship requests (new or under orders) | “Customer needs 10 — send direct to customer address” | 02 |
| Purchase orders | Still used when choosing “stock to store” mode | 02 |
| Admin order detail | Show Local vs FedEx lines, and store vs vendor-direct lines, so staff know how to ship each | 01 + 02 |

## B. Online Shop (customer) — evergreenpos_E-commerce_new

| Page | What We Do | Flow |
| --- | --- | --- |
| Product detail (PDP) | Show how this product ships: Local and/or FedEx | 01 |
| Cart | Group items: “Local delivery” group + “FedEx shipping” group; show “X available now · Y ships from supplier” | 01 + 02 |
| Checkout | Show shipping lines for each leg that applies: Local, FedEx, and/or Vendor-direct (plus products & tax) | 01 + 02 |
| Order details | One block per shipment leg: Local status, FedEx tracking/ETA, Supplier direct tracking/ETA | 01 + 02 |
| Orders list | Optional short note if order has mixed shipping and/or mixed source | 01 + 02 |
| Emails / SMS | “Part 1 shipped” then later “Part 2 shipped from supplier” | 02 |

## C. Setup Outside the App (client / ops)

| Item | What We Do | Flow |
| --- | --- | --- |
| Shipping/label platform account | Already used | 01 |
| Connect FedEx account to the platform | Client action — this is how FedEx stays low cost | 01 |
| Test a sample address | Confirm FedEx quote matches expected FedEx price before go-live | 01 |
| Vendor dropship setup | Confirm which vendors can dropship and their ship-from address | 02 |

# 6. What We Are Not Doing as the Default

| Bad Default | Why Not |
| --- | --- |
| Always Vendor → Store → Customer for the shortfall | Slow + double shipping |
| Block order when stock < qty | Loses sales (unless product forbids oversell) |
| Hide the split from the customer | Confusing ETAs and charges |
| Rebuild local delivery pricing from scratch | Delivery Config already works — we reuse it |
| Replace our shipping/label platform with a brand-new FedEx-only app | Unnecessary cost and risk |

# 7. Benefits for the Client

- Sell local + national products, from your own stock or your vendor's, in one order.

- Fair pricing — customer only pays for the shipping legs that actually apply.

- Lower carrier cost — FedEx account linked directly to our shipping platform.

- Faster fulfillment — no waiting for shortfall stock to detour through your store.

- Clear staff workflow — every line on the order says where it ships from and how.

- Clear customer experience — every shipment has its own charge, status, and ETA.

- Builds on what already exists — Delivery Config and our current shipping platform, not a rebuild.

# 8. Delivery Plan (Phases — for Client Timeline)

| Phase | What Client Gets | Pages Touched | Flow |
| --- | --- | --- | --- |
| 1 | Product Local / FedEx + weight/size + oversell/vendor/dropship flags | Admin Create Product | 01 + 02 |
| 2 | Checkout shows Local $ + FedEx $ + Vendor-direct $ as needed | Shop Cart + Checkout | 01 + 02 |
| 3 | Order saves all legs correctly (local, FedEx, store, vendor-direct) | Backend + Admin order | 01 + 02 |
| 4 | Customer sees one status block per shipment leg | Shop Order details | 01 + 02 |
| 5 | Staff print FedEx labels; vendor dropship requests flow to vendor | Admin Shipping labels + Supply requests | 01 + 02 |
| 6 | Cancel/refund rules per leg | Shop cancel + payments | 01 + 02 |

# 9. Client Approval Checklist

Flow 01 — Delivery method

☐  Best approach accepted: our shipping/label platform + linked FedEx account (low FedEx rates)

☐  Product must have FedEx turned on before it can ship FedEx

☐  Mixed cart shows two shipping charges (Local + FedEx)

Flow 02 — Stock vs vendor

☐  If stock in shop → ship from shop (OK)

☐  If not in shop → prefer vendor ships direct to customer

☐  Checkout can show store shipping + vendor shipping

☐  Optional: still allow “order to my store” when dropship is off

Combined

☐  Order page shows one section per shipment leg, with its own status / ETA

☐  Flow 02 decides the source (store vs vendor); Flow 01 decides how the store leg ships

# 10. One-Line Summary for the Client

Each product tells us how it ships (Local and/or FedEx) and where it can come from (your shelf and/or your vendor); when an order needs both, we split it into clear, separately priced and tracked shipments — fulfilling from stock first, filling the rest from the vendor direct to the customer — all built on the shipping/label platform and Delivery Config tools you already use.

Flow 01 detail: docs/CLIENT-RA-DUAL-DELIVERY.md  ·  docs/FLOW-01-DUAL-DELIVERY-LOCAL-FEDEX.md

Flow 02 detail: docs/CLIENT-RA-FLOW-02-STOCK-VENDOR-DROPSHIP.md  ·  docs/FLOW-02-STOCK-VENDOR-DROPSHIP.md

R&D canvas: dual-delivery-hybrid-stock-rnd.canvas.tsx